## Slide 1: 2018 Agile Internal KPIs
Global Scrum Master Community of Practice
June 2018

## Slide 2: KPIs Internal
Efficiency
  KPI #A – Completed Stories
  KPI #B – Committed vs Completed (points)
  KPI #C – Sizing / Estimation Deviation (Control Chart)
  KPI #D – Epic Burn Up
  KPI #E – Risks / Issues / Blockers
  KPI #F – Waiting time (Dwell Time)
Quality
  KPI #G – Story Defects Raised During Sprint
  KPI #H – Defect Count
  KPI #I – Release Statuses
  KPI #J – Technical Debt
  KPI #K – Org Impediments

## Slide 3: KPI #A – Completed Stories
    How many stories completed per sprint
    Run an average over 6 sprints
    Is this a good metrics to use?
    Could teams just split stories finer to inflate this?

## Slide 4: KPI #B – Committed vs Completed (points)
    How good are we at forecasting what we can do
    Do we set ourselves up for success?
    The behaviours we’d like to see is the team as a whole hold their selves accountable
    We don’t want to see teams rush stuff out for the sake hitting this target we still need to release high quality solutions

## Slide 5: KPI #C – Sizing / Estimation Deviation (Control Chart)
    Overlaying our estimations with how long items take will help us understand if we’ve got a consistent estimation
    Also will help with project planning understanding the time span it takes when we give an estimation. (We don’t want to assign an exact time a story point, but a rough idea is always needed and if we do this data we have, we’ll have control of this)
    The behaviour we’d like to see is that we consistently estimate our work
    The behaviour we don’t want this used for is by external influences converting story points to an exact time

## Slide 6: KPI #D – Epic Burn Up*
  Discussion point
    We need to have a discussion around how we use Epics from AHA
    Do we all agree this is a “releasable feature” that is made up of many stories which may not be released individually?

## Slide 7: KPI #E – Risks / Issues / Blockers
    Every team member should know what their top 3 impediments are at anytime
    We also need to know what is holding the teams back at all levels
    The behaviour we’d like to see here is that we own our Risks & Issues as a team
    We try to clear blockers as soon as they arise and escalate them as we need
    We track long running items and mitigate where we can.

## Slide 8: KPI #F – Waiting time (Dwell Time)
    When items are ready for the next stage how long do they stay around
    Are we creating inventory that is waiting to be released
    The behaviours we’d like to see here are team members swarm to where the work is
    The most important thing on the work board is the one closer to be ready for production
    We can use this data to highlight issues we’ve got in team numbers / skill sets / amount of work etc.

## Slide 9: KPI #G – Story Defects Raised During Sprint
    Defects raised in the development of a story
    These aren’t the defects in production see KPI #H
    We’re looking for quality built in with this metrics
    If the PO/BA feel we can let the story go with the defect it’s converted to a Backlog Defect
    The behaviours we’re looking for are the Dev & QA members collaborating from start to finish with the Product Owners / Analysts etc.
    Low numbers means we’re getting it right first time

## Slide 10: KPI #H – Defect Count
    How many defects do we have in our backlog
    They may be deferred story defects or production raised defects
    The behaviour we want to see here is that the Product teams are giving time to the teams to built quality products over time
    An ever raising number means our product quality is dropping and is a red sign of danger

## Slide 11: KPI #I – Release Statues
    A manual metrics to track
    When we do a release what is the status?
      Released
      Roll Back
      Fix forward
    We want teams to own the full end to end and ensure that when we release it’s solid
    Only the last 5 releases need to be shown
    The behaviour we want is that our releases are smooth and when they do go wrong how quickly can we resolve by moving forward

## Slide 12: KPI #J – Technical Debt
  We know sometimes the pressure is on
    We need to track technical debt
    We also want to be able to see that product teams are focusing on these
    Again to drive quality and sustainability in our product lines
    The behaviour we would like to see here is that the products long life is in mind of everyone
    We know if we have too much tech debt it becomes harder to built new features
    If we track it and monitor it we can attack it as needed

## Slide 13: KPI #K – Org Impediments
    Lead times of Organisational Impediments
    As a Leadership team we should be ensuring that Organisational impediments are resolved quickly and timely
    The behaviours we expect to see here is a highly of urgency that issues are stopping teams reaching their potential and increasing costs

## Slide 14
  Questions / Discussion